Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| ### Date | ### 24 September 2026 |
| --- | --- |
| ### Team ID | ### SWTID-2026-6228 |
| ### Project Name | ### AI BlogNest API |
| ### Maximum Mark | ### 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | PAVITHRA.S |
| Sprint-1 | Registration | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High | NANDHINI.V |
| Sprint-2 | Registration | USN-3 | As a user, I can register for the application through Facebook | 2 | Low | GIRIJA.K |
| Sprint-1 | Login | USN-4 | As a user, I can register for the application through Gmail | 2 | Medium | AMRUTHA VARSHINI .K.A |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email &amp; password | 1 | High | PAVITHRA.S |
|  | Dashboard |  |  |  |  |  |

Project Tracker, Velocity &amp; Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 1 Days | 24 Oct 2026 | 24 Oct 2026 | 20 | 24 Oct 2026 |
| Sprint-2 | 20 | 2 Days | 24 Oct 2026 | 25 Oct 2026 |  | 25 Oct 2026 |
| Sprint-3 | 20 | 1 Days | 25 Oct 2026 | 25 Oct 2026 |  | 25 Oct 2026 |
| Sprint-4 | 20 | 1 Days | 25 Oct 2026 | 26 Oct 2026 |  | 26 Oct 2026 |

### Velocity

Suppose a team works in a sprint that lasts 10 days and completes 20 story points during that period. We can calculate the team's average velocity (AV) by dividing the total story points completed by the number of days in the sprint.

Average Velocity (AV) = Total Story Points ÷ Sprint Duration

AV = 20 ÷ 10 = 2 story points per day.

### Burndown Chart

A burndown chart is a visual tool that shows how much work is remaining and how much time is available to complete it. It helps teams track their progress and understand whether they are completing tasks on schedule.

It is commonly used in Agile project management methods like Scrum. However, it can also be used in other projects to monitor progress and ensure that work is completed within the planned time.